# MMC Build — Migration Steps for Karthik

Where we are: the data side is fully done. The MMC Build database — schema (60 tables), 2,602 data rows, 17 auth users, and all 119 storage files — is copied and verified into your Supabase project (lztzyfeivpsbqbsfzctw, Sydney). You've confirmed it looks good. Everything below is plumbing and the flip — no more data work.

Method reminder: this is a copy, not a move. The old database stays intact as a rollback, so there is zero risk to live data while we cut over.

# Phase A — Your prep (you can do these solo, before the flip)

1. Two Vercel projects

App → deploy from mmcbuild-application.

Brochure → deploy from mmcbuild-marketing. Set one env var only: NEXT_PUBLIC_APP_URL=https://app.mmcbuild.com.au. It has no database, so it needs no secrets.

2. Env vars on the App project — fill with MMC's own accounts: Supabase (URL / anon / service-role), Anthropic, OpenAI, Stripe, Resend, Inngest, Mapbox.

Rule (Vercel enforces it): secrets = Sensitive, Production + Preview only — never Development. Public NEXT_PUBLIC_* values = plain, still Production + Preview only. A plaintext secret gets flagged “Needs Attention.”

Dennis hands you: the property-services values only (NEXT_PUBLIC_PROPERTY_SERVICES_URL + NEXT_PUBLIC_PROPERTY_SERVICES_API_KEY) — the one shared service MMC keeps consuming from CAS. platform-trust is NOT handed over (shared CAS key); the security gate runs on MMC's own Supabase, or with logging off.

3. DNS records ready with Karen (at VentraIP) — but DO NOT cut over yet

mmcbuild.com.au (apex) + www → the brochure project.

app.mmcbuild.com.au → the app project.

4. HubSpot

Add mmcbuild.com.au (plus mmcbuild-marketing.vercel.app for previews) to HubSpot's allowed domains so the lead forms submit. (This was the earlier “spam notice” — a domain-allowlist setting, not a code bug.)

# Phase B — The cutover window (you + Dennis + Karen together, ~1 hour)

Do these in order, in one sitting — auth, env, and DNS must flip together.

[Karthik] Pause writes on the old app for the window (no new data lands on the old project mid-flip). The data's already copied, so this just prevents drift.

[Dennis] Flip the Supabase Auth Site URL + redirect allow-list to https://app.mmcbuild.com.au (self-serve — no token needed from you).

[Karthik] Point the App project's NEXT_PUBLIC_SUPABASE_URL, NEXT_PUBLIC_SUPABASE_ANON_KEY, and SUPABASE_SERVICE_ROLE_KEY at MMC's project → redeploy.

[Karen] Cut DNS (the records from Phase A.3) once the app responds correctly on MMC's Supabase.

# Phase C — Verify before calling it live

☐  Auth smoke test on app.mmcbuild.com.au: sign-up, login, forgot-password, magic-link all land correctly.

☐  Dashboard + all six modules (Comply / Build / Quote / Direct / Train / Billing) load; Stripe webhook + Inngest endpoint green.

☐  Brochure on mmcbuild.com.au loads, browser tab title contains “MMC Build”, lead form submits → lands in Supabase + HubSpot.

# Phase D — Right after it’s verified live (you rotate the secrets)

The DB password and service-role key passed through the migration, so once everything is confirmed working on your infrastructure, rotate both so neither lingers:

DB password: Project Settings → Database → Reset database password.

API keys: Project Settings → API → rotate the JWT secret (regenerates the anon + service_role keys). This invalidates the old keys — update the new values in Vercel in the same step.

# Rollback (peace of mind)

DNS is the last and most reversible step — until it's cut, mmcbuild-one.vercel.app keeps serving, so there's no downtime.

The old database stays fully intact (copy, not move) — if the new project has any issue, point the app's env back at the old project.

Full detail: docs/HANDOVER_CUTOVER_RUNBOOK.md. Env var split: docs/env-cutover-template.md.